Common Assurance Process

Test Plan

Clinical Dashboard Release 2009.2

Bolton PCT Implementation

Amendment History:

| Version | Date | Amendment History |
| --- | --- | --- |
| 1.0 | 27/07/2009 | Re-drafted for Bolton |

Reviewers:

This document must be reviewed by the following:

| Name | Signature | Title / Responsibility | Date | Version |
| --- | --- | --- | --- | --- |

Approvals:

This document must be approved by the following:

| Name | Signature | Title / Responsibility | Date | Version |
| --- | --- | --- | --- | --- |

Distribution:

Clinical Dashboard Programme Manager

Clinical Dashboard Test Co-ordinator

Document Status:

This is a controlled document.

Whilst this document may be printed, the electronic version maintained in FileCM is the controlled copy. Any printed copies of the document are not controlled.

Related Documents:

These documents will provide additional information.

| Ref no | Doc Reference Number | Title | Version |
| --- | --- | --- | --- |
| 1 | NPFIT-FNT-TO-RM-GEN-0172 | CAP Glossary of Terms | 0.2 |
| 2 | NPFIT-FNT-TO-TIN-1070 | Common Assurance Process Procedure | Latest |

Glossary of Terms:

List any terms used in this document.

| Term | Acronym | Definition |
| --- | --- | --- |
| Common Assurance Process | CAP | CAP is a single end to end process for assuring development and delivery of high quality and clinically safe IT. It provides assurance to the NHS, patients and other key stakeholders that a Service meets a given set of requirements. |

Contents

1.	Introduction	6

2.	Features to be tested	6

3.	Features not to be tested	7

4.	Test Items	7

5.	Item Pass/Fail Criteria	8

6.	Approach	8

7.	Suspension Criteria and Resumption Requirements	8

8.	Test Deliverables	8

9.	Testing Tasks	9

9.1.	Test Planning	9

9.2.	Test Estimating and Scheduling	9

9.3.	Allocation and Assignment of Personnel to the testing Sub-Project	9

9.4.	Test Analysis and Design	9

9.5.	Test Specification	9

9.6.	Test Data preparation	9

9.7.	Test Execution	9

9.7.1.	Resources	9

9.7.2.	Re-Test Procedure	10

9.8.	Test Management	10

9.9.	Test Environment Planning and Co-ordination	10

9.10.	Test Incident Management	10

9.11.	Test Automation	10

9.12.	Test Witnessing	10

9.12.1.	Inspection of Test Results, Scripts and Procedures	11

9.13.	Reporting	11

9.14.	Ensuring Quality, Completeness and Relevance	11

10.	Test Issue Management	12

11.	Environmental Needs	12

12.	Responsibilities	15

13.	Staffing and Training Needs	15

14.	Schedule	15

15.	Risks and Contingencies	15

# Introduction

This document describes how the Test Strategy for release 2009.2 of the Clinical Dashboard Product will be implemented by detailing the processes by which testing is conducted and the means by which it is recorded and managed.

It also details the scope of the tests to be conducted together with their expected outcome. This is then taken into the Schedule that details the tests that are required to cover the areas scoped in this document.

This release of the Clinical Dashboard software incorporates the changes required for the Bolton PCT implementation, including rendering gauges within Reporting Services reports, due to the practice-level data filtering specified by the Trust.

# Features to be tested

## Functionality

Data Load and localisation

Reporting Services functionality

Sigma Business Intelligence functionality

Sharepoint functionality

## Interfaces

(External and Internal if necessary)

## Report Production

Reports include “Urgent Contacts” sheets for each Practice

## Screen Functionality

All screens to be usable, legible and to display the correct data.

## Simulated Business Running

Test data will be loaded to check end-to-end reconciliation and screen functionality.

## Backup/ Restore

Trust IT staff to have backed up data as instructed by the Technical team.

## Failure/ Recovery

Centrally tested.

## Performance / Capacity / Volume / Limit / Stress

Centrally tested.

## Operational / Housekeeping / Database administration

All terminals in Practice offices to be functional and set to correct resolution. Infrastructure to be in place and data connections made.

## Security and Access Control (e.g. Database Integrity Testing, Online Help Testing, Context Sensitive Help Testing, Usability and Accessibility)

This will be tested as part of User Acceptance Testing.

## Audit

This will be tested as part of User Acceptance Testing

# Features not to be tested

Identify all functionality, features and combinations of features that will not, or cannot, be tested together with some supporting explanation as to why they are out of scope. If anything is not being tested it must be declared here to provide a balanced picture.

Use this as an opportunity to raise an issue of an area not to be tested. Try to quantify the risks of not testing and suggest any alternative options, where appropriate.

Each feature not being tested must be cross referenced to the NHS CFH requirements.

N.B.

A Requirements Matrix is one of the deliverables of CAP and will be created and submitted at the Design Stage. This Requirements Matrix must be updated to reflect that all items in this section are out of scope.

# Test Items

A Test Item is anything that will be delivered; the physical things that are to be tested.

Identify as many pre-requisite Test Items that are required to undertake the testing. Include their version/ revision level.

Also identify anything that is needed to convert, transfer or migrate Test Items for the purpose of testing.

Supply references to the associated item documentation where it exists:

Requirements Specification

Design Specification

Package Components

Bespoke Components

Package Configuration Specifications

Data

Implementation Procedures

Operations Documentation

Training Documentation

Production Support / Production Acceptance Criteria

Maintenance Agency Acceptance Criteria

User Guides

- User

- Administration

Reference any outstanding fault or incident reports associated with any Test Item.

Items that are to be specifically excluded from testing may be identified.

# Item Pass/Fail Criteria

For each item listed in the “Features to be Tested” section of this Test Plan there must be criteria for passing (or failing) that feature, such as the number of known and predicted outstanding faults.

For example, “all tests are completed and the percentage of minor faults outstanding = “.

This section is essential to know when to stop testing.

If the Entry and Exit Criteria for this Test Phase differ from what was defined in the Test Strategy then any update should be detailed in this section.

# Approach

Testing Stages are necessary to ensure that the code and configuration of the delivered Dashboard are working in accordance with the requirements listed. To ensure this, there must be a rigid process around which agreed tests are executed, witnessed, documented with any ensuing issues, reviewed and reported on.

It is envisaged that the testing will be conducted over a life cycle consisting of four stages:

- Module/System Testing

- Integration Testing

- Ready for Operations Testing

- User Acceptance Testing

Go Live will take place after Ready for Operations testing has been completed. Integration, Ready for Operations and User Acceptance testing will be conducted on the live environment. System testing is conducted on a separate test environment at System C’s Warrington Office.

# Suspension Criteria and Resumption Requirements

Suspension of testing will be called for if there is an unacceptably high number of Level 5 faults/issues. The exact criteria for suspension are to be agreed.

Resumption of testing will be authorised once the number of Level 5 issues has fallen below the agreed threshold. Authority to resume will be sought from the NHS CFH/Trust resources by the Supplier Test Co-ordinator.

# Test Deliverables

The following test documents will be supplied:

Incident Reports

Test Plan

Test Specification

Test Schedule

Test Scripts and Results Documentation

Test Report

Release Notes.

# Testing Tasks

## Test Planning

To be done by the Test Manager in consultation with the Development Team, Trust and Authority

## Test Estimating and Scheduling

As above

## Allocation and Assignment of Personnel to the testing Sub-Project

Test Manager to request personnel from Programme Manager and Product Development Manager

## Test Analysis and Design

This will be done by the Test Department in consultation with the Product Development Manager and the Programme Manager

## Test Specification

Separate Document

## Test Data preparation

A mixture of test and live data will be used, with the live data coming in towards the end of the test cycle. Live data will be anonymised if necessary.

## Test Execution

### Resources

The formal testing activity is estimated to take 5 days elapsed time to complete. The following resources are required to be available during some of or the entire duration of the testing activity as indicated below.

The actual test execution time for formal testing activity is estimated to take a total of 30 hours which is scheduled within the 5 days allocated to the test phase. The detailed programme for testing will be agreed with the Trust prior to testing.  The Authority resources required for the testing are listed in the Test Specification.  The detailed resource requirements will be listed in the Test Specification.

The Authority will be informed of the date and location of the testing and are expected to provide a witness if desired.

| Resource Type | Trust | Authority | Plans for Availability |
| --- | --- | --- | --- |
| Management | Test Manager | None | In person or by a deputy |
| Execution | Test Team | None | According to this test plan |
| Third Party / Subcontractors | Third party suppliers for support during test as required. | None | Support agreements in place with all hardware suppliers. |
| Support | LSP Services Infrastructure Support | None | According to the Environment plan of the Authority |
| Witnesses | N/A | Test Witnesses | According to the Authority’s witness strategy |

### Re-Test Procedure

The use of test cycles means that any test which has not passed will be re-run in a subsequent cycle after the agreed remedial work has been completed and after the test has been proven to be capable of passing by a re-run. A technical impact assessment will be undertaken on each fix received and appropriate regression testing executed. The timetable will be amended as required by the number of re-tests required.

## Test Management

Testing is managed through Test Track; as the developers finish a module, it is released to the Test Department for testing. Once internal testing is complete, the Test Department notes this in the TT development calls and conducts a test review. The purpose of the test review is to demonstrate readiness to exit internal testing and commence on-site testing.

## Test Environment Planning and Co-ordination

This is carried out as a joint effort between the Test Manager or his nominated representative and the Development team. The aim is to ensure consistency between the development, test and live environments. The live environment will be installed using a software cut from the test environment once internal testing is judged complete.

## Test Incident Management

All test incidents are to be reported immediately to the Test Manager or his nominated deputy, for onward transmission to representatives of Connecting for Health.

## Test Automation

None envisaged.

## Test Witnessing

Where test witnessing is required the dates and schedules for the witnessed activities will be agreed prior to the commencement of test execution.

The witness schedule will be agreed in advance of the witnessed period of test execution.

Failure of the witnesses to attend on the planned date(s) will not prevent the test plan from being carried out.

### Inspection of Test Results, Scripts and Procedures

Test results progress reports will be available in weekly reports in the agreed format. The test scripts will be made available prior to the test execution phase or by request given appropriate notice.

## Reporting

A draft test report will be prepared prior to completion of each Test stage. This report will be internally reviewed before formal issue.

The underlying technical test infrastructure and environment will be configured prior to execution of all tests.

Tests will be executed according to the test schedule as included in this test plan and associated test specification or during available time after the scheduled test date if a test could not be completed.

Against each Test these results will include as a minimum:

- Person who executed the test;

- Date the test was executed;

- Pass/fail result of the test;

There are two options when a test fails:

- When the cause of the failure is obvious, such as a configuration error, then

- the test failure is recorded;

- the cause of the failure is entered as a comment with the test result;

- error is fixed immediately;

- the test is repeated immediately; or

- When the test fails and the cause is not obvious, a test issue will be raised in the test management system.

Once all tests are completed, the development and test teams will review the test results to make a recommendation if the software is ready for release.  This team can make a positive recommendation even if not all tests were passed, after carefully evaluating the failures and the impact of those failures.

## Ensuring Quality, Completeness and Relevance

The test team will review the status of tests prior to the relevant Milestone at least weekly and more frequent if needed.  At this time, the team will:

- Review progress of tests versus schedule and make adjustments if needed;

- Review failed tests and the expected resolution date and take further action if needed;

# Test Issue Management

In the case where a test fails and the defect cannot be immediately repaired, a test issue will be created assigning a severity and owner to enable tracking and reporting.  In such a case the failed test and the subsequent successful test will be recorded with an explanation in the comments of the defect that was fixed.  No other defect report will be filed.

In addition, the issue will be classified in accordance with the agreed priority levels.  This classification will be included in the text of the test issue and will be reflected on the Test Report.  If the authority disagrees with the classification, it shall notify the test representatives by email within one day of receipt of the test report.

## Test Issue Classification

Test Issues (TIs) will initially be assigned a priority classification (P- level) by the tester who raised the Issue. During the daily TI meetings with the Authority, these classifications will be discussed and amended where necessary, with an appropriate NHS Level (L – level) being applied at this point. Test Issues will be raised under one of the following priorities:

- Test Issue Level 1 – prevents a critical element of the Trust Services from functioning or being performed which has a direct or indirect impact on patients and/or End Users.

- Test Issue Level 2 – all elements of the Trust Services can still function with a workaround, however functionality or performance is severely impacted;

- Test Issue Level 3 – all elements of the Trust Services can still function with a workaround, however required functionality or performance is materially impacted;

- Test Issue Level 4 – all elements of Trust Services can still function, however there is minor functionality/performance impact; and

- Test Issue Level 5 – all elements of Trust Services can still function, however there are minor cosmetic defects with no functional impact and with no impact on patients or clinical services.

# Environmental Needs

## Identification of the physical components, the communications, the system and middleware necessary

Clinical Dashboard is a module of the System C Medway Sigma Business Intelligence product, running on an application server and a database server. The Application Server runs Windows 2008 Server and Microsoft SharePoint, among other pieces of software.

The Database Server runs Microsoft SQL Server 2008. Communication is done over a standard TCP/IP network or the NHS National Network (N3) connection if necessary.

## The mode or state of usage (for example, standalone or dedicated to the discrete usage of the application alone)

The system is designed to be run on two physical or virtual servers that are dedicated to the Clinical Dashboard product alone.

## Other software or supplies needed to support testing

The tests will be run using Microsoft Excel spreadsheets and therefore all users will need access to Microsoft Office to append their results to the test sheets.

## Security and access requirements to the test area and equipment

Access to test areas should be restricted to authorised System C, Trust and NHS CFH resources.

## Test tools and utilities required (including those supplied by NHS CFH which must be installed and configured prior to Integration Testing)

None are envisaged apart from Test Track

## Identify any other testing needs (publications, office space)

Sufficient office space to accommodate the test team will be required for the duration of the Integration, Ready for Operations and User Acceptance Testing phases.

All NHS documents referenced in the template Test Strategy, Test Plan and Test Specifications are to be made available to System C at the earliest opportunity.

## Additional software licences to cover test period usage

To be confirmed

## Support resources and skills required to maintain the test environments

Trust support resources are to be directed to maintaining the live environment – integration, ready for operations and User Acceptance Testing will be conducted using test and live data on the servers that will eventually host the live environment.

## Identify a source for any of the needs that are not currently available to the test group

To be negotiated.

## Parallel use of above resources

Not envisaged.

## Hardware and software needed to execute the tests

See the Specification Document (Reference required)

## Facilities required, e.g. office space and desks

Enough office space to accommodate the Test Team, Site Test Co-ordinator and Project Manager(s).

## Information on use of any stubs to mimic end to end process

Not thought to be needed at the time of writing.

## Model to define the relationship between test and live environment.

The test environment will be created using a test database on the live database server, and using a test site on the live application server. During the test phase, use of the N3 connection will be restricted as much as possible.

Figure 1 - Test Environment

# Responsibilities

This section is included to show who is responsible for which activities and deliverables.

Identify all of the groups responsible for test-related managing, designing, preparing, executing, witnessing, checking, and resolving:

Detail who will prepare test cases, test data and expected results in each Test Stage

Detail who will execute the testing

Detail who will make the go/ no go decisions between Test Stages

In addition, identify the groups responsible for the Test Items identified in, Section 5 - Test Items, and the environmental needs identified in Section 11 - Environmental Needs.

These groups may include the developers, testers, operations/production support staff, technical support, user representatives, data administration, and quality support staff.

Identify point of contact for particular applications, platform, systems and business functions (especially for interface testing).

Identify the point of contact for inter-dependent projects

Identify who is responsible for training

Identify who is responsible for risk management.

# Staffing and Training Needs

Specify test staffing needs by skill level. Identify training options for providing necessary skills.

Training may relate to the system under test, the business, the test techniques, the tools being used.

# Schedule

Include test milestones identified in the Project Schedule as well as key Testing Milestones and tasks included in Section 10 - Testing Tasks. However include a warning that any dates that are included are only to aid comprehension and that current dates should always be ascertained from the current version of the Project Plan.

Detail when test cases, test data and expected results will be prepared

Detail when each Test Stage will be executed

Include test milestones, scheduled dates for test phase sign-off or for testing reviews

Identify additional testing activities

Provide a reference to Plan/ Gantt Chart appendix

Milestones for delivery of the software to the Test Team

Availability of the environment

Test deliverables

Dates for when NHS CFH can Witness Test

Document how milestone slippage is to be handled.

# Risks and Contingencies

This section relates to what could go wrong and what will be done to minimise the adverse impact if the risk does indeed occur.

Assumptions are not explicit within the IEEE 829 standard however it is necessary to detail any in this section. Identify the high-risk assumptions of the Test Plan. Specify the impact and contingency plans for each.

Possible risks are:

Changing Authority requirements

Changing end date

Quality problems

New technology

Lack of skilled personnel

Lack of good quality test environments.

It is necessary to focus on any risks to the testing outlined within this Test Plan and not to the project itself. Also note that the risks will be managed via the internal (Supplier) and external (NHS CFH) project risk registers.

Remember that for each risk identified it is necessary to provide a contingency.